# HS-6 — Founder Society Pilot & Commercialization

TrustWeave / Generic Network OS · Housing Society vertical

Status: SOURCE IMPLEMENTED / RUNTIME VERIFY · Migration 088

# Mission outcome

HS-6 closes the planned Housing Society source roadmap by turning HS-1 through HS-5 into a measurable founder-led pilot and a repeatable commercialization proof. It does not add another broad feature layer; it measures whether the existing product actually onboards, activates, saves committee time and can be repeated in a second society.

# Pilot sequence

| Phase | Purpose | Proof |
| --- | --- | --- |
| Pilot A | Internal demo | Synthetic 50–100-unit end-to-end smoke |
| Pilot B | 20–50 real units | One wing/tower, committee operators and resident champions |
| Pilot C | Full society | All units/residents with recurring operational use |
| Pilot D | Second society | Same product path, no founder-specific code or manual DB patch |

# Implemented evidence system

Pilot run lifecycle with phase, cohort, target units, status and history.

Objective readiness derived from mapped imports, represented/claimed units, weekly active units, notice readership, complaint resolution, maintenance cycles, governance and security/compliance evidence.

Weekly operator checkpoints for admin hours saved, remaining WhatsApp/spreadsheet work, willingness-to-pay, renewal intent and committee notes.

Explicit repeatability fields: second-society onboarding confirmed and whether founder-specific code/manual patching was required.

Pricing experiments for per-unit/month, annual society fee, base + modules, setup fee or discovery/undecided; pricing is evidence, not hard-coded product truth.

Pilot evidence JSON export for review and comparison across societies.

Resident surface usage instrumentation and notice-read evidence while preserving existing authorization boundaries.

# Pilot onboarding kit

`public/housing-society-pilot-import-template.csv` — reusable mapper-friendly template.

`public/housing-society-pilot-sample-30.csv` — synthetic 30-unit practice cohort.

Founder Pilot Admin Guide.

Resident Pilot Guide.

Second Society Onboarding Runbook.

Pricing Experiment Playbook.

# Commercialization rule

Pilot D is the decisive gate. If another society requires a founder-only branch, one-off schema change or direct SQL data patch, HS-6 records failed repeatability evidence. The product should be fixed generically rather than masking the issue with society-specific code.

# Migration 088

hs_pilot_runs

hs_pilot_checkpoints

hs_pilot_pricing_experiments

hs_pilot_usage_events

hs_notice_reads

Primary RPCs: hs6_start_pilot, hs6_update_pilot_status, hs6_record_checkpoint, hs6_record_pricing_experiment, hs6_record_usage_event, hs6_mark_notice_reads and hs6_get_pilot_snapshot. Pilot mutation/readiness controls are admin-governed; resident usage/read evidence remains member-scoped.

# Source validation

| Gate | Result |
| --- | --- |
| HS-6 dedicated source gate | 29 / 29 |
| HS-5 regression | 28 / 28 |
| HS-4 regression | 28 / 28 |
| HS-3 regression | 28 / 28 |
| HS-2 regression | 26 / 26 |
| HS-1 regression | 27 / 27 |
| HS-0 regression | 24 / 24 |
| FCA-0 regression | 27 / 27 |
| Changed HS-6 TS/TSX syntax/transpile | 7 / 7 |

Full Next.js runtime/type/build certification is intentionally not claimed here. The user plans to validate migrations and missions later; HS-6 remains RUNTIME VERIFY until staging and real-pilot checks are completed.

# Deferred after roadmap completion

payment gateway

Tally/accounting integration

WhatsApp/SMS automation

biometric/access integrations

parcel management

classifieds

IoT/meter integrations

AI intelligence

external municipality/regulatory integrations