# HS-1 — Property, Household & Resident Core

# Status

SOURCE IMPLEMENTED / RUNTIME VERIFY

# Mission goal

Make the Housing Society people/property graph trustworthy enough for a real 20–50 unit pilot without manual database work.

# Delivered

append-only owner / co-owner / tenant / occupant lifecycle with effective start/end dates;

explicit separation between current graph relationships and historical property facts;

resident My Flat surface based on claimed identity + current occupancy;

resident directory retains profile thumbnails and adds Housing Society filters for units/households/residents, Building/Tower and owner/tenant resident type;

household membership remains a reusable generic graph primitive;

resident profile claiming through society-specific, single-resident invitation links bound to the invited verified email;

vehicle registration scoped to a resident's current flat;

parking slots and time-bounded parking allocation history;

committee/admin property snapshot and owner/tenant history table;

Excel/CSV bulk onboarding with explicit column mapping;

import processing for units, residents, households, occupancy roles, invitations, vehicles and parking;

import batch audit records;

Housing Society-specific feature catalog, guide content and Launch Control feature rows.

# Data model

## hs_unit_occupancy_history

The authoritative temporal property lifecycle. A new period is appended; an active prior period is ended rather than erased. Roles: owner, co-owner, tenant, occupant.

## hs_parking_slots, hs_vehicles, hs_parking_allocations

Parking slots are society-controlled. Vehicles may be resident-created only for a currently occupied flat. Allocation history is time bounded and admin governed.

## hs_resident_invitations

Invitation records bind a person entity, optional unit, email, single token, expiry and claim state. Accepting requires authentication with the invited email; acceptance joins the society and claims only that resident entity.

## hs_import_batches

Tracks file name, mapping, row count, inserted/updated/skipped counts and commit/failure state.

# Authorization boundaries

official ownership, tenancy and occupancy facts: network owner/admin only;

parking slots/allocation: network owner/admin only;

resident claiming: invited verified email only;

My Flat: derived from the signed-in user's claimed person entity;

vehicle registration: member may write only against a currently occupied unit;

invitation list/tokens: admin snapshot only;

finance, complaints, security records and owner documents remain outside HS-1.

# Bulk onboarding contract

The mapper requires unit + resident_name. Recommended fields include building, wing, floor, unit type, occupancy role, resident email, phone, household, vehicle registration/type and parking slot. Aliases cover common inputs such as Flat, Flat No, Tower and Parking.

The database importer upserts structure/person records, links households/residency, appends current occupancy history if absent, creates verified-email invitation records, and can seed vehicle/parking data. It also records an import batch so onboarding is auditable.

# Validation

npm run validate:hs1: 25 HS-1 checks.

chained HS-0 gate: 24 checks.

chained FCA-0 regression gate: 27 checks.

7 changed/new TS/TSX HS-1 files pass TypeScript parse/transpile validation with the installed compiler.

full project tsc --noEmit is not certifiable from this ZIP because node_modules is absent; errors begin with missing React/Next/Supabase/Node packages.

# Runtime verification still required

Apply migration 083_hs1_property_household_resident_core.sql to a disposable/staging Supabase instance and execute HS-1-RUNTIME-VERIFICATION-CHECKLIST.md before calling HS-1 runtime certified.

# Not included

Complaints/notices/vendor operations (HS-2), maintenance billing/dues (HS-3), governance (HS-4), visitor/security/compliance/assets (HS-5).

# Next mission

HS-2 — Daily Society Operations after one HS-1 pilot import and resident-claiming walkthrough confirms the core graph and authorization model.