MISSION 6-B

Trusted Network-to-Network
Linking & Governed Bridges

From many isolated networks to a privacy-safe network of networks

| EFFORT MEDIUM | RUNTIME M4/M5 API boundary | PRIVACY No graph merge |
| --- | --- | --- |

Core product idea

A network relationship must be explicit, bilateral, capability-scoped and revocable. Connecting two networks must never silently expose their people or private graphs.

| Network A | PRIVATE BRIDGE CODE | Network B |
| --- | --- | --- |
| Admin A | requests | Admin B |
| Relationship | trusted peer / partner / affiliation | Relationship |
| Capabilities | discovery / introductions intent | Capabilities |
| State | pending → accepted → revoked | State |

# 1. Where M6-B starts

M6-A already established one authenticated person with multiple independently governed network memberships, switching, claims and privacy-safe reach. M6-B does not build another identity system. It adds the missing relationship layer between networks themselves.

| Already exists | M6-B adds |
| --- | --- |
| One account → many networks | Network A <-> Network B governed bridge |
| Network-local profiles and permissions | Explicit bilateral approval |
| My Networks + trusted reach | Relationship type and context |
| Claims and roles | Capability intent for later discovery/introductions |
| Network isolation | Revocation and audit trail |

# 2. Why a Bridge Code instead of network search

A searchable directory of every network would leak the existence and names of private networks. M6-B therefore uses a private Bridge Code. An administrator deliberately shares it outside the product; another administrator uses it to propose the connection.

No public network directory is created.

Knowing a network name is not enough to request a bridge.

The receiving network still must approve the request.

Rotating the code invalidates the old invitation path.

# 3. Governed lifecycle

SHARE CODE  →  REQUEST  →  REVIEW  →  ACCEPT / DECLINE  →  REVOKE

Only network owners/admins may generate codes or initiate governance actions. The receiving network owns the approval decision. Once accepted, either side may revoke the bridge.

# 4. What is stored — and what is not

| BRIDGE STORES | BRIDGE DOES NOT STORE / EXPOSE |
| --- | --- |
| Requester + recipient network IDs | Cross-network member lists |
| Relationship type | Network-local profile fields |
| Optional context label | Family / alumni / organization graph data |
| Pending / accepted / declined / revoked state | Activity feeds from the other network |
| Discovery capability intent | Automatic identity merge |
| Introduction capability intent | Portable reputation score |
| Requester/reviewer/revoker audit actors | Public network search |

# 5. Capability intent is intentionally inert

M6-B lets both sides agree that a future bridge may permit discovery and/or introductions. Those flags are policy intent, not authorization to read people. No M6-B query uses them to expose members or profiles.

Discovery = permission candidate for M6-C, not a people-search endpoint today.

Introductions = permission candidate for M6-C, not automatic contact sharing today.

Each future capability must add its own visibility, consent and audit checks.

# 6. Application/runtime architecture

My Networks UI → /api/v1/trust-bridges/* → M5 Command Runtime → Trust Service → Supabase RPC + RLS

This preserves the Mission 4/5 architecture: browser writes do not bypass the application runtime, no service-role secret is introduced, structured command logs remain available, and existing Supabase governance remains authoritative.

# 7. User experience delivered

My Networks now contains a Trusted Network Bridges panel.

An admin selects one of the networks they administer and obtains/rotates its private Bridge Code.

An admin can enter another network’s Bridge Code, choose a relationship type, add context and propose future capabilities.

Incoming pending bridges show Accept / Decline only to receiving-network admins.

Accepted bridges show Revoke to admins of either network.

All participating members may see accepted bridge metadata for their own network context, but not private data behind the other network.

# 8. Runtime certification

| Test | Expected | Why it matters |
| --- | --- | --- |
| Generate code | Owner/Admin only | Private invitation boundary |
| Request A → B | Pending bridge | No unilateral trust |
| Accept as B | Accepted | Bilateral governance |
| Revoke from A or B | Revoked | Trust is reversible |
| Normal member governance attempt | Rejected | Role boundary |
| Inspect A after acceptance | No B member/profile graph disclosure | Privacy invariant |

# 9. Strategic gain

Before M6-B, the platform could understand many memberships owned by one person but the networks themselves were still mostly islands. After M6-B, Network OS has a governed graph of networks. This is the structural prerequisite for controlled reach across adjacent trusted networks.

Inside-network graph  +  governed network-of-networks graph

# 10. What M6-C can now safely unlock

M6-C should consume the accepted bridge and its approved capability intent rather than creating another cross-network trust model.

Privacy-safe discovery: “A relevant person may exist in a trusted adjacent network” without exposing the network’s full directory.

Consent-based trusted introduction requests through an allowed bridge.

Visibility-aware candidate summaries rather than raw profile replication.

Auditable introduction path and acceptance/decline lifecycle.

Eventually, multi-hop reach only where every bridge in the path permits the capability.

# 11. Hard rules carried forward

Do not merge network graphs.

Do not create a universal public person profile.

Do not infer or auto-create network bridges.

Do not make private networks globally searchable.

Do not interpret “accepted bridge” as permission to read all data.

Reuse `network_trust_bridges` for M6-C instead of building a parallel system.

# Mission closure

Source validation is green through the complete M6-B → M6-A → M5 → M4 → M3 → M2 → STABILITY-1 regression chain. Runtime closure requires migration 058 plus dependency-complete typecheck/build and a short two-network bridge lifecycle test.

NEXT: M6-C — Privacy-Safe Cross-Network Discovery & Trusted Introductions