# Mission 7-A — Zero-Friction Network Launch & Activation

Generic Network OS · MEDIUM effort · Source implementation

Mission 7-A turns the existing create, import, invite, claim, bridge and trusted-introduction capabilities into one understandable launch journey. It does not create another onboarding subsystem. It tells an organizer what matters next.

# The problem

Network OS already has powerful capabilities, but an organizer can still face a feature catalog instead of a launch path. M7-B shows the WOW outcome. M7-A makes a real network capable of reaching that outcome progressively.

# Mission outcome

Seed → Participants → Claims → Trusted Bridge → First Accepted Introduction → Proven

Progressive completeness instead of perfect data before launch.

A few active participants instead of one exhausted organizer.

Claimed identities before profile perfection.

One useful trusted outcome before chasing large member counts.

# Launch readiness model

My Networks now shows Launch Activation for networks the signed-in person owns or administers. Each network receives a privacy-safe aggregate snapshot and one deterministic best next action.

| Signal | V1 milestone | Why it matters |
| --- | --- | --- |
| Seeded people/entities | 5 | Enough context for the network to become understandable. |
| Active participants | 3 | Spreads network building beyond one organizer. |
| Claimed identities | Up to 3 | Connects real people to network-local identity context. |
| Accepted trusted bridges | 1 | Creates governed reach when relevant. |
| Accepted introductions | 1 | Proves the network created a real trusted outcome. |

# Best-next-action logic

Seed: add/import the first five meaningful people or entities.

Invite: bring in at least two more participants.

Claim: ask members to claim/link their network identity.

Bridge: connect to one genuinely related trusted network when useful.

Outcome: try one real need and complete one consented introduction.

Proven: keep growing around demonstrated member value.

These thresholds are activation prompts, not universal business KPIs. Different verticals may evolve their own launch profiles after pilot evidence.

# Architecture and privacy

Migration 062 adds get_my_network_launch_snapshots(). The RPC is security-definer but explicitly scoped to active networks where the caller is Owner/Admin. It returns counts only.

My Networks → NetworkLaunchActivation → launch-activation remote → Supabase RPC

# What the snapshot contains

network id/name/type and caller admin role;

seeded item count;

active member-account count;

claimed/linked identity count;

accepted bridge count;

accepted introduction count.

# What it does not contain

member directory rows;

cross-network candidate identities;

search text;

private profile fields;

relationship graph export;

automatic invitations or bridge creation.

Existing import, invite, claim, admin and trusted-network experiences remain authoritative. M7-A orchestrates them; it does not replace them.

# User experience

An organizer selects one administered network and sees a five-step readiness strip, current stage, readiness percentage and one recommended next action. “Take next step” opens the actual network so the organizer continues in existing real admin/import/invite flows.

# Example

| Current state | Guidance |
| --- | --- |
| 2 seeded entities, 1 member | Add/import meaningful people first. |
| 8 entities, 1 member | Invite contributors. |
| 8 entities, 4 members, 1 claim | Complete identity claims. |
| Claims complete, no bridge | Create trusted reach only if a related network exists. |
| Bridge exists, no outcome | Try one real discovery/introduction need. |
| Accepted introduction | Useful network proven. |

# Relationship to M7-B

M7-B is the scenario theater that makes the product potential obvious. M7-A is the real-world activation path that helps an organizer build enough network context to reproduce those outcomes without needing to understand the entire platform.

# Verification and next missions

Apply 062_m7a_zero_friction_launch_activation.sql.

Run npm run validate:m7a.

Run npm run check:types and npm run build in the fully installed project workspace.

Verify Launch Activation only lists networks the caller administers.

Change seed/member/claim state and confirm counts/next action move.

Verify bridge/outcome milestones reflect accepted governed actions.

Confirm existing network admin/import/invite UX remains unchanged.

# Source validation

M7-A source gate: 8/8 PASS. The cumulative chain through M7-B, M6-E/D/C/B/A, M5, M4, M3, M2, STABILITY-1 and i18n audit is green. In the extracted workspace, TypeScript certification remains blocked by the same missing @types dependency tree rather than an M7-A source error.

# What comes next

M7-C — Guided Pilot & Admin Launch Console should take real launch signals and turn them into a pilot operating view across networks. M7-D then measures where actual pilots activate or stall and captures lightweight qualitative feedback at meaningful moments.