# LC-1 — M6/M7 Launch Control Governance Hardening

Restoring the permanent rule: DEPLOY ≠ RELEASE

Mission closure note • Migration 068 • August 2026

# 1. Why this correction was necessary

M6 and M7 delivered powerful cross-network, showcase and pilot capabilities, but several were mounted directly on My Networks without a persisted Launch Control entry. That violated the platform governance rule that deployment must never make a feature available by itself.

LC-1 fixes the control plane rather than adding another feature-flag system. The existing vertical-aware Founder Launch Control remains authoritative.

# 2. What is now controlled

| Track | Capability | Default |
| --- | --- | --- |
| M6 | Trusted identity reach; trusted bridges; cross-network discovery & introductions; Network Effect Pulse; governed multi-hop paths | TEST |
| M7 | Guided launch; WOW showcase; pilot console; feedback loop; runtime certification; evidence decision gate | TEST |

# 3. Per-vertical rollout

Every capability now has a separate persisted feature key for Family, Alumni, Organization, Business Trust, Franchise and Professional. Platform Owners can independently choose Hidden, Test, Pilot or Released for each vertical without another deployment.

Hidden — nobody receives the capability.

Test — platform owners only; recommended default for advanced M6/M7 during Alpha.

Pilot — only selected networks of that vertical.

Released — all eligible networks of that vertical.

# 4. Runtime behavior

My Networks now reads the effective feature rows for the active network context and fails closed. If the database migration is missing or a feature is disabled, the advanced surface does not render.

M6-E multi-hop traversal has a dedicated launch flag. Direct bridges/discovery can be piloted while two-hop traversal remains hidden. When M6-E is disabled, the Path Traversal control and two-hop presentation are suppressed.

# 5. Example release policy

| Vertical | Bridges | Discovery | Multi-hop |
| --- | --- | --- | --- |
| Family | Pilot | Pilot | Hidden |
| Alumni | Test | Test | Hidden |
| Business Trust | Hidden | Hidden | Hidden |
| Organization | Test | Hidden | Hidden |

# 6. Alpha release recommendation

Keep all LC-1 advanced capabilities in TEST initially. Promote only a deliberately selected capability/vertical to Pilot after runtime certification. The existing Day-1 Alpha preset does not automatically release these advanced bundles.

# 7. Architecture invariant restored

Future user-facing missions are not closed until all three conditions exist: (1) feature catalog registration, (2) persisted Founder Launch Control row, and (3) runtime feature evaluation before rendering or exposing the UX.

This makes Launch Control part of mission completeness, alongside validation, guide, playground/launch classification, roadmap/status and release documentation.

# 8. Validation and runtime certification

Apply 068_lc1_m6_m7_launch_control_governance.sql.

Open Founder Launch Control and verify the three advanced groups for all six verticals.

Confirm normal Alpha users do not see TEST features.

Pilot Family bridges while leaving Business Trust hidden/test and verify selective visibility.

Enable M6-C but keep M6-E hidden; confirm direct discovery remains while multi-hop controls/results are absent.

Run npm run validate:lc1, then full typecheck/build in the complete development workspace.

# 9. Mission result

LC-1 closes the governance gap discovered during real M6/M7 runtime testing. The advanced network-effect track can now remain safely dormant in Alpha, be exposed to founders for certification, and be progressively released by network type and pilot network when evidence warrants it.