# QA Phase 4B
Data Integrity, Import/Export & Recovery Certification

TrustWeave / Global Network OS · 10 Sep 2026

# Mission objective

Prove that portable network data can be generated, reviewed, rejected, exported and recovered without silent corruption or unintended governed-data mutation. Phase 4B is deliberately independent of the unresolved Phase-3 Storage/RLS blocker.

# Coverage

All nine released verticals: deterministic guided workbook generation and real-parser round-trip.

All nine verticals: required-sheet and required-column rejection.

Unknown-sheet handling: warning only when the rest of the workbook is valid.

Family owner: JSON and CSV portable snapshot download and parsing.

Organization owner: logical backup contract plus manifest-only media semantics.

Malformed Organization workbook: review appears, commit is blocked, governed data remains unchanged.

Interrupted valid review: reload clears the uncommitted client-side review and governed data remains unchanged.

# Safety boundary

No Supabase migrations.

No RLS/RPC permission or security audit execution.

No Storage mutation.

No network create/archive/delete/purge lifecycle.

No import commit mutation.

No QA seed or cleanup; reuse the existing deterministic fixture.

One headed Chromium worker.

# Execution

Run in order:

npm run qa:phase4b:local

npm run qa:phase4b:browser

npm run qa:certify:phase4b

# Certification rule

Phase 4B is certified only when the required local data-contract suite and headed browser recovery suite both pass. Phase-3 P3-STORAGE-002 remains explicitly open and is not waived by this certification.

# Deferred

Actual governed import commit/rollback using disposable staging data.

Automatic full restore execution; current recovery contract remains guided workbook re-import.

Phase-3 Storage/RLS blocker and staging drift reconciliation.

Strict RPC privilege remediation and clean migration replay.

Volume, performance, stress and load testing.